## Slide 2
Rationale
Funding
Phased Plan
Leak Control Program
Other Aspects
Next Steps
Overview

## Slide 3
Rationale
Funding
Phased Plan
Leak Control
Program
Other Aspects
Next Steps
Rationale
Increasing costs
Gap between cost versus water fee
$700
$600
$500
$400
$300
$200
$100
$0
2011
2012
2013
2014
2015
2016
total cost per household
water fee per household
2016: $191 gap between the actual cost and current water fee.

## Slide 4
Rationale
Funding
Phased Plan
Leak Control
Program
Other Aspects
Next Steps
Funding
*$65,800
Annually
HOW MUCH DOES THE PROJECT COST?
$190,106
$135,275
$216,000
$826,000
$90,100
$1,457,481
Consulting
Supply and Installation
Data Reading and Analysis
Contingencies
Taxes
PCSP COST (to be financed and included in water rate) $505,305
Provincial and Federal Funding $952,176
65%
35%

## Slide 5
Rationale
Funding
Phased
Plan
Leak Control
Program
Other Aspects
Next Steps
Phased Plan
Installation to proceed.
2016-2017
2017-2018
2018-2019
2019-2020
Data to be collected to set future meter rate. Water Fee remains as fixed fee for year 1.
Metered rate to replace fixed fee with a capped maximum fee in year 2.
Maximum fee could be removed. Plan to be reviewed.

## Slide 6
Rationale
Funding
Phased Plan
Leak
Control
Program
Other Aspects
Next Steps
Leak Control Program
LEAK CONTROL PROGRAM
The installation of residential meters, zone meters, and leak detection programs will allow the Town to better identify and reduce leaks.
RESULT: 50% reduction in non-revenue water

## Slide 7
Rationale
Funding
Phased Plan
Leak Control
Program
Other
Aspects
Next Steps
Other Aspects
Billing
Quarterly
Online

## Slide 8
Rationale
Funding
Phased Plan
Leak Control
Program
Other
Aspects
Next Steps
Other Aspects
Billing
Quarterly
Online
Commercial
Same rate to be applied
Based on pipe size

## Slide 9
Rationale
Funding
Phased Plan
Leak Control
Program
Other
Aspects
Next Steps
Other Aspects
Billing
Quarterly
Online
Commercial
Same rate to be applied
Based on pipe size
Installation/Remediation
$150 per house budgeted
Mandatory unless not viable

## Slide 10
Rationale
Funding
Phased Plan
Leak Control
Program
Other
Aspects
Next Steps
Other Aspects
Wastewater rate
Not being considered

## Slide 11
Rationale
Funding
Phased Plan
Leak Control
Program
Other
Aspects
Next Steps
Other Aspects
Wastewater rate
Not being considered
Fire protection charge
25% of water budget allocated to fire protection
To be covered in general mil rate; not separately

## Slide 12
Rationale
Funding
Phased Plan
Leak Control
Program
Other Aspects
Next Steps
Next Steps